PRODUCT REQUIREMENTS DOCUMENT

TrustFlow

Streaming Subscriptions with Built-In Refund Guarantees

| Version | 0.1 — Draft |
| --- | --- |
| Status | Proposal |
| Network | Arc (Testnet → Mainnet) |
| Timeline | 4 months (single-developer scope) |
| Primary Stack | Solidity, Foundry, Viem, Next.js, Circle Wallets |

# 1. Executive Summary

TrustFlow is a subscription protocol on Arc Network that replaces traditional monthly-billing cycles with continuous, per-second USDC streams. Subscribers pay only for time actively consumed; merchants receive funds in real-time without chargebacks. The protocol pairs streaming payments with an onchain dispute and refund mechanism, and optionally integrates AI agents (via ERC-8004 identity) to automate service-quality monitoring.

Arc's $0.01 predictable USDC gas fees, sub-second finality, and native stablecoin primitives make micro-subscription economics viable for the first time — something that is structurally impossible on general-purpose L1s or L2s where variable gas makes $1-$5 monthly subscriptions uneconomic.

# 2. Problem Statement

## 2.1 The Subscription Problem

- Consumers pay upfront for a full month even if they cancel on day 3.

- Refunds require fighting customer support or initiating chargebacks.

- Merchants absorb chargeback fees, fraud losses, and 2.5–3.5% payment processor costs.

- Failed cards cause churn; dunning flows are fragile.

- Micro-subscriptions ($1–$5/month) are uneconomic due to fixed processor fees.

## 2.2 The Trust Problem

- When a service degrades mid-billing-cycle, users have no immediate recourse.

- Disputes between buyer and seller are handled offchain, opaquely, and slowly.

- Merchants and users have no shared source of truth for service delivery.

## 2.3 Why Arc Specifically

| Arc Feature | How TrustFlow Uses It |
| --- | --- |
| USDC as native gas (~$0.01 per tx) | Per-second payment pulls become economically viable at micro-subscription price points. |
| Sub-second deterministic finality | Instant refunds on cancellation; merchants confirm revenue without waiting for confirmations. |
| Full EVM + Foundry support | Solidity contracts deploy unmodified; existing tooling works day one. |
| ERC-8004 agent identity | AI quality-monitoring agents can hold onchain reputation and auto-trigger refund events. |
| Existing Refund Protocol / FxEscrow primitives | TrustFlow extends these rather than reinventing dispute resolution. |

# 3. Goals and Non-Goals

## 3.1 Goals (v1)

- Allow any merchant to create a subscription plan priced in USDC.

- Allow any subscriber to start a stream with one-click onboarding.

- Stream USDC per-second from subscriber to merchant, cancellable anytime.

- Provide pro-rata refunds automatically upon cancellation.

- Enable buyer-initiated disputes with arbitrated settlement.

- Expose clear SDK + dashboard for merchants to integrate in under 1 hour.

## 3.2 Non-Goals (v1)

- Fiat on-ramps (defer to Circle Wallets / third parties).

- Multi-chain support — Arc-only at launch.

- KYC/AML — use merchant-owned compliance stacks where required.

- Credit / lending features against future stream revenue.

- Native support for non-USDC tokens (can be added post-v1).

# 4. Users and Personas

### Persona 1 — Indie Merchant "Maya"

Context: Runs a $9/month API tool with 200 subscribers. Loses 4% to Stripe fees and 1.5% to chargebacks.

Goal: Reduce fees, eliminate chargebacks, keep revenue predictable.

Pain: Stripe pulls back money 60 days later with no recourse.

### Persona 2 — Subscriber "Diego"

Context: Has ~8 monthly subscriptions. Uses ~3 regularly. Struggles to cancel the unused ones.

Goal: Pay for what he actually uses; cancel instantly without email chains.

Pain: Surprise renewals; refund requests ignored.

### Persona 3 — AI Agent "Atlas" (ERC-8004 identity)

Context: A quality-monitoring agent that tracks API uptime, content delivery, or SLA metrics.

Goal: Auto-pause a subscriber's stream if merchant breaches SLA; record reputation events.

Pain: Today has no standard way to act onchain on a user's behalf.

# 5. Core User Flows

## 5.1 Subscription Creation (Merchant)

- Maya connects her wallet to the TrustFlow dashboard.

- Creates a Plan: name, price per month (USDC), cancellation grace period.

- Receives an embeddable checkout link + React component.

## 5.2 Subscription Start (Subscriber)

- Diego visits checkout; connects wallet (or uses Circle Wallet social login).

- Approves USDC allowance to the StreamManager contract.

- Deposits a minimum buffer (e.g., 7 days of stream) into escrow.

- Stream begins; tokens flow per-second; Diego can watch balance tick in real-time.

## 5.3 Cancellation / Pro-Rata Refund

- Diego clicks "Cancel" in his dashboard.

- Contract computes: used_amount = rate × elapsed_seconds.

- Unused buffer returns to Diego in the same transaction (sub-second finality).

- Merchant's already-streamed revenue is untouched.

## 5.4 Dispute Flow

- Diego files a dispute citing service degradation.

- Funds for the disputed window are frozen (moved from merchant's claimable pool to a dispute pool).

- Merchant has N days to respond with evidence (offchain storage, onchain commit hash).

- Arbitration: either (a) AI agent verdict if subscribed, or (b) DAO-style multi-sig panel, or (c) default pro-merchant if no response.

- Funds split per verdict; reputation events written to ERC-8004 registries.

# 6. System Architecture

## 6.1 Smart Contracts (on Arc)

| Contract | Responsibility |
| --- | --- |
| PlanRegistry | Stores merchant-defined subscription plans: rate, grace period, dispute policy, owner address. |
| StreamManager | Core streaming contract. Tracks (subscriber, plan, startTime, deposited, consumed). Allows deposit, withdrawClaim (merchant), cancel (subscriber). |
| DisputeResolver | Manages dispute lifecycle: open, respond, arbitrate, settle. Integrates with Arc's Refund Protocol primitives. |
| AgentAdapter | Optional. Allows ERC-8004 registered agents to act as monitors/arbitrators. Reputation events written back to IdentityRegistry. |

## 6.2 Offchain Components

- Merchant Dashboard — Next.js app; plan management, revenue analytics, dispute inbox.

- Subscriber App — View active streams, cancel, dispute, check history.

- Checkout SDK — Embeddable React component for merchants (<TrustFlowCheckout planId=... />).

- Indexer — Subgraph or Envio-based indexer of StreamManager events.

- Agent Runtime (v2) — Optional service that runs AI monitors, signs onchain actions via Circle Wallets.

## 6.3 Key Contract Interface (sketch)

interface IStreamManager {
  function createStream(uint256 planId, uint256 depositAmount) external returns (uint256 streamId);
  function cancel(uint256 streamId) external;
  function claim(uint256 streamId) external;
  function topUp(uint256 streamId, uint256 amount) external;
  function getBalance(uint256 streamId) external view returns (uint256 usable, uint256 consumed);
}

# 7. Technical Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Allowance drain via malicious merchant plan | Subscriber loses more than intended. | Use Permit2 with per-stream bounded allowance; cap per-day pull amount. |
| USDC blocklist reverts mid-stream | Stream halts; merchant unpaid. | Catch revert at runtime; mark stream as paused; do not consume gas on subscriber's behalf. |
| Timestamp drift (Arc allows same timestamp across blocks) | Rate calculations off by a few seconds. | Use block number anchoring for fine precision; acceptable since fees are $0.01. |
| Dispute spam from bad-faith users | Merchant overhead + reputation damage. | Require dispute bond (refunded if upheld); ERC-8004 reputation decays on frivolous disputes. |
| Arc testnet instability during build | Development blocked. | Maintain local Anvil fork of Arc for primary dev; deploy to testnet weekly. |

# 8. Build Roadmap (4 Months)

## Month 1 — Core Protocol

- Foundry project scaffold; connect to Arc Testnet.

- Implement PlanRegistry and StreamManager with full test coverage.

- Deploy v0.1 contracts to Arc testnet; verify on arcscan.

- CLI-only usage for internal testing.

## Month 2 — Dispute + Merchant Dashboard

- Implement DisputeResolver; integrate with Arc Refund Protocol / FxEscrow patterns.

- Next.js merchant dashboard (plan CRUD, revenue view, dispute inbox).

- Envio subgraph for stream and dispute events.

- First external beta merchant(s) onboarded.

## Month 3 — Subscriber App + Checkout SDK

- Checkout SDK: <TrustFlowCheckout /> React component.

- Subscriber dashboard; wallet onboarding via Circle Wallets.

- Public testnet launch with 5-10 pilot merchants.

- Documentation, demo video, quickstart guide.

## Month 4 — Agent Layer + Audit Prep

- AgentAdapter contract; integrate ERC-8004 IdentityRegistry + ReputationRegistry.

- Reference monitor agent (e.g., API uptime check) with onchain identity.

- Security review: internal checklist, fuzz tests, static analysis (Slither).

- Scope light external audit for mainnet readiness.

# 9. Success Metrics

- Testnet: ≥10 active merchant plans and ≥100 active streams by end of Month 3.

- Gas cost per stream operation stays below $0.02 USDC.

- Median cancellation → refund time: under 2 seconds.

- ≥1 third-party integration (someone else ships an app using the SDK).

- Zero critical findings in security review.

# 10. Open Questions

- Should disputes default to arbitration by an AI agent, or by a multi-sig panel?

- Can the protocol support team plans (one merchant, multiple seats under one stream)?

- What's the right fee model for the protocol itself — flat bps on streams, or free at v1?

- Do we need the privacy module (when Arc ships it) to hide subscription amounts, or is transparency a feature?

- Should merchants be able to offer tiered plans within one PlanRegistry entry?

# 11. Immediate Next Steps

- Set up Foundry project and connect to Arc Testnet (see: docs.arc.network/arc/tutorials/deploy-on-arc).

- Draft StreamManager.sol interface and write failing tests first (TDD).

- Get testnet USDC from the Circle Faucet; deploy hello-world contract to validate pipeline.

- Reach out to 2-3 indie SaaS founders for pain-point validation interviews.

- Open a public GitHub repo; commit weekly for transparency.

End of document — v0.1 draft. Treat every section above as a conversation, not a contract.